MOH REVIEW GUIDE

Deliverables D6 & D7 Validation

Ministry of Health

The Progressa Enterprise Architecture Development Project

Contract: [contract reference]

Version 1.0 | February 2026

Prepared by: ITU Lead Architect

For: Ministry of Digital Economy / PDGA

# 1. Introduction

## 1.1 Purpose of This Guide

This Review Guide is designed to help Ministry of Health (MoH) stakeholders effectively review and validate two critical deliverables from the Progressa Enterprise Architecture Development Project:

- D6: MoH Future State Architecture (To-Be Architecture) — Defines the target digital health architecture based on the OpenHIE framework

- D7: MoH EA Implementation Roadmap — Provides the phased implementation plan (three Waves, 2025–2033) with investment estimates, dependencies, and governance requirements

The health sector presents unique architectural challenges: multiple donor-funded systems (DHIS2, eCRVS, e-NHIS, SPT), each with its own technical standards and data formats, serving a population of approximately 2–3 million across ~90 health facilities. These deliverables define how these systems will be connected into a coherent health information ecosystem.

## 1.2 How D6 and D7 Relate to Previous Deliverables

These documents do not exist in isolation. They build on work that MoH has already validated:

| Deliverable | What It Established | Relevance to D6/D7 |
| --- | --- | --- |
| D2: EA Framework | National EA principles, governance bodies (DTSC, EA Board), maturity model, BDAT framework | D6 follows the BDAT structure; D7 references the governance model |
| D5: Current State (As-Is) | Documented MoH’s current systems, integration gaps, infrastructure constraints, and pain points | All data and system descriptions in D6/D7 trace back to findings validated in D5. If a figure seems unfamiliar, it was likely confirmed during D5 validation. |

Key implication: Data already validated in D5 (such as system inventories, facility counts, and current integration status) does not need re-validation in D6/D7. Reviewers should focus on whether the proposed future state and implementation plan are realistic and aligned with MoH priorities.

## 1.3 What “Target State Vision” and “Enterprise Architecture” Mean

For reviewers who may not be familiar with Enterprise Architecture (EA) terminology:

| Term | Plain-Language Explanation |
| --- | --- |
| Enterprise Architecture (EA) | A structured plan for how an organisation’s technology systems, data, business processes, and infrastructure should work together. Think of it as a “master blueprint” for digital transformation. |
| Target State Vision | A description of what MoH’s digital systems should look like in the future (by 2033). It describes the destination, not the journey. The journey is the Roadmap (D7). |
| BDAT Framework | The four domains of architecture: Business (processes, services), Data (information, standards), Application (software systems), Technology (hardware, networks, cloud). Each domain gets its own section in D6. |
| As-Is / To-Be | “As-Is” = how things work today (documented in D5). “To-Be” = how things should work in the future (documented in D6). The gap between them drives the Roadmap (D7). |
| OpenHIE | An internationally recognised reference architecture for health information exchange, endorsed by WHO, used in Tanzania, Ethiopia, Rwanda, Uganda, and others. It defines how health systems should connect and share data. |
| FHIR | Fast Healthcare Interoperability Resources — a modern data standard for sharing health information between systems. It is the “common language” that DHIS2, OpenMRS, eCRVS, and other systems will use to exchange data. |
| HIE (Health Information Exchange) | The central “hub” that connects all health systems. Instead of each system talking directly to every other system (creating complexity), all systems connect to one hub (OpenHIM) which routes data between them. |

## 1.4 Strategic Alignment

These deliverables support MoH’s strategic objectives and are aligned with:

- National health sector strategic plan and successor plans

- National digital master plan (ten-year)

- WHO country cooperation strategy (a strategic priority: Digital Health)

- RDIP/DTFA programme (broadband, cloud, digital identity infrastructure)

- EHSSP investment in health systems strengthening (about USD 100–150 million)

## 1.5 Expected Time Commitment

| Reviewer Role | Time Estimate | Focus Areas |
| --- | --- | --- |
| Executive Leadership (PS, Directors) | 2–3 hours | Strategic alignment, investment priorities, governance |
| Programme Managers (DHDD, HMIS, eHealth) | 4–6 hours | Health systems, integration priorities, timeline feasibility |
| IT/Technical Staff | 6–8 hours | System specifications, integration details, infrastructure |
| Finance/Budget Staff | 2–3 hours | Investment estimates, funding sources, sustainability model |

# 2. Reviewer Roles & Responsibilities

## 2.1 Reviewer Categories

Executive Leadership (Permanent Secretary, Directors)

- Validate strategic alignment with MoH’s health sector priorities

- Review investment priorities and resource allocation (USD 6.2–10.7M over 8 years)

- Confirm governance mechanisms (National Digital Health Steering Committee structure)

- Approve sustainability trajectory (transition from 94% donor funding to 75% government by 2033)

Programme Managers (DHDD, HMIS Unit, eHealth, Disease Surveillance, NHIA)

- Validate health system descriptions (DHIS2, eCRVS, e-NHIS, SPT, A-LIS) and their planned evolution

- Confirm service delivery requirements and clinical workflow impacts

- Review operational feasibility of proposed system deployments (EHR at 30–40 facilities)

- Assess impact on programme staff and capacity requirements

IT/Technical Staff

- Verify technical accuracy of system descriptions and integration specifications

- Validate OpenHIE architecture, FHIR integration requirements, and MPI design

- Confirm infrastructure and hosting requirements (G-Cloud migration timeline)

- Review technology roadmap feasibility given current ICT staffing levels

Finance/Budget Staff

- Review investment estimates across three Waves and alignment with funding programmes

- Validate donor funding assumptions (RDIP, Global Fund, GAVI, EHSSP)

- Confirm government budget absorption trajectory and recurrent cost projections

## 2.2 Coordination of Feedback

To ensure comprehensive and coordinated feedback:

- Designate a Review Coordinator — ideally from the DHDD or Planning unit to collect and consolidate feedback

- Schedule Review Sessions — organise domain-specific sessions (clinical systems, health insurance, surveillance, infrastructure)

- Use Consistent Format — all feedback should follow the template in Section 6

- Resolve Conflicts — internal disagreements should be resolved before submission

# 3. D6 Review Checklist (Target Architecture)

Use this checklist to systematically review each section of the Future State Architecture document.

## 3.1 Business Architecture Validation

- Future health service delivery capabilities accurately reflect MoH’s strategic direction

- Governance structure (National Digital Health Steering Committee, Digital Health Data Division) is appropriate and achievable

- Clinical service improvements (maternal health, HIV/ART, immunisation) are correctly prioritised

- Organisational capacity requirements (DHDD staffing growth path) are realistic

- Health insurance expansion targets (from 15,000–20,000 to 60,000+ beneficiaries) are feasible

- Disease surveillance transition (from ~90% paper to electronic case-based reporting) is appropriately sequenced

## 3.2 Data Architecture Validation

- Key health data entities (patients, encounters, immunisations, diagnoses) are correctly identified

- Master Patient Index (MPI) based on eCRVS National Identification Number (NIN) is the correct patient identifier strategy

- Data flows between major systems (DHIS2, eCRVS, e-NHIS, OpenMRS, A-LIS) are accurately described

- Data governance mechanisms (ownership, quality standards, sharing agreements) are appropriate for MoH’s context

- FHIR R4 as the integration standard is accepted as the target data exchange format

- Terminology standards (ICD-11, LOINC, SNOMED CT GPS, ATC) are correctly sequenced

## 3.3 Application Architecture Validation

- DHIS2 role as the strengthened national HMIS and Tracker platform is correctly described

- eCRVS/CIVIS coverage figures and integration capabilities are accurate

- e-NHIS current status (about 70 facilities, 15,000–20,000 beneficiaries) and expansion plan are realistic

- SPT (scanned paper tracking) phased retirement and DHIS2 Tracker EIR transition is appropriately planned

- OpenMRS as the preferred EHR platform for 30–40 priority facilities is the correct choice

- A-LIS/OpenELIS laboratory information system deployment plan is feasible

- OpenHIM as the Health Information Exchange mediator is the appropriate integration platform

- Note: The sole operational automated integration today is SPT-to-DHIS2. Does this match your understanding?

## 3.4 Technology Architecture Validation

- Infrastructure requirements are realistic given current capabilities and constraints

- Offline-first design principle reflects the reality of ~60% national electricity access

- G-Cloud migration timeline is aligned with RDIP infrastructure delivery schedule

- Security requirements (TLS 1.2+, mTLS, AES-256, OAuth 2.0) are appropriate

- Single submarine cable dependency risk is adequately addressed

- Interim hosting arrangements (before G-Cloud) are practical

## 3.5 Integration Architecture Validation

- Hub-and-spoke integration model (all systems connect through OpenHIM) is the correct approach

- Six priority integration flows are correctly identified and sequenced

- Three-phase integration maturity pathway (batch → API point-to-point → mediated) is realistic

- Cross-sectoral dependencies (G-Cloud, ProgressaPay, National ID) are correctly captured

- Integration with future national Government Interoperability Platform (GIP) is appropriately planned

# 4. D7 Review Checklist (EA Implementation Roadmap)

## 4.1 Timeline and Phasing (Three Waves)

- Wave 1 (2025–2026): Foundation — governance, data governance, MPI, HIE core, initial integrations

- Wave 2 (2027–2029): Scale — EHR deployment, G-Cloud migration, HIE expansion, LIS deployment

- Wave 3 (2030–2033): Maturity — EHR expansion, data warehouse, full integration, sustainability

- Phase sequencing is logical — governance before technology, infrastructure before applications

- Critical path dependencies are correctly identified (governance → data governance → hosting → MPI → HIE)

- Milestones are measurable and achievable given MoH’s absorption capacity

## 4.2 Resource and Budget Assumptions

- Total investment range (USD 6.2–10.7M over 8 years) is realistic and proportionate

- Funding source mapping is accurate: RDIP, Global Fund, GAVI, WHO, Government, proposed Health Digitisation window

- The 23–25% funding gap (requiring resource mobilisation) is acknowledged with mitigation strategies

- DHDD staffing growth (from current levels to 14 positions) is achievable within civil service constraints

- Average annual investment (~USD 1.1M) is within demonstrated MoH absorption capacity

## 4.3 Sustainability Model

- Transition from ~94% donor dependency (2025) to ~75% government-funded recurrent costs (2033) is credible

- Steady-state government commitment (~USD 385,000–515,000/year by 2033) is realistic as 1–2% of health expenditure

- RDIP funding cliff (December 2028) is properly addressed with transition planning

- Digital health budget line establishment by 2028 is flagged as a critical milestone

## 4.4 Dependencies and Risks

- Cross-sectoral dependencies (G-Cloud, broadband, National ID) are identified with contingencies

- Donor programme alignment (Global Fund NFM4→NFM5 transition, GAVI cycle) is correctly mapped

- Risks are appropriately assessed with practical mitigation strategies

- Infrastructure constraints (electricity, connectivity) are acknowledged with offline-first design

## 4.5 Change Management

- Capacity building approach is adequate for MoH’s limited ICT staffing

- Clinical workflow change management (paper-to-digital transition) is addressed

- Regional Health Digitisation Officers (RHDO) deployment plan is feasible

- Knowledge transfer from donor-funded technical assistance is planned

# 5. Validation Questions by Domain

These questions are designed to elicit specific, actionable feedback from different stakeholder groups within MoH.

## 5.1 Clinical Programme Stakeholders (HMIS, Maternal Health, HIV/ART, EPI)

- Does the target architecture support all priority clinical programmes (maternal health, HIV/ART, immunisation, disease surveillance)?

- Will the proposed EHR deployment at 15–20 facilities (Wave 1–2) address the most critical clinical data gaps?

- Is the SPT-to-DHIS2 Tracker transition plan realistic and acceptable to the EPI programme?

- Does the disease surveillance transition from paper-based IDSR to electronic case-based reporting meet surveillance requirements?

- Are the proposed data standards (ICD-11, LOINC) appropriate for clinical documentation in Progressa’s context?

## 5.2 Health Insurance Stakeholders (NHIA/e-NHIS)

- Is the e-NHIS expansion target (from 15,000–20,000 to 60,000+ beneficiaries) realistic?

- Will the proposed mobile enrollment and offline claims processing capabilities address current enrolment barriers?

- Is the integration with MPI (for beneficiary identity) and ProgressaPay (for payment processing) correctly specified?

- Does the FHIR-based claims exchange pathway align with NHIA’s system development plans?

## 5.3 IT/Technical Teams

- Are the system descriptions (DHIS2, eCRVS/CIVIS, e-NHIS, SPT, A-LIS) technically accurate?

- Is the OpenHIM deployment and configuration plan technically feasible with current staffing?

- Are the FHIR R4 integration specifications appropriate for Progressa’s health system maturity?

- Does the interim hosting plan (before G-Cloud availability) address immediate infrastructure needs?

- Is the data migration approach for SPT retirement realistic?

## 5.4 Finance/Budget Stakeholders

- Are the investment estimates (USD 6.2–10.7M) aligned with available and projected funding mechanisms?

- Is the phased investment approach realistic given government budget cycles and donor programme timelines?

- Are the recurrent cost projections (USD 385,000–515,000/year by 2033) reasonable?

- Does the government budget absorption trajectory (16% → 25% → 44% → 75%) match fiscal planning assumptions?

## 5.5 Executive Leadership

- Does the target architecture support MoH’s strategic vision for health service delivery?

- Is the National Digital Health Steering Committee governance model appropriate?

- Is the transformation timeline compatible with MoH’s other priorities (EHSSP, donor programme cycles)?

- Are the risk assessments and mitigation strategies adequate?

- Will the proposed changes enhance MoH’s ability to achieve Universal Health Coverage and SDG targets?

# 6. How to Provide Feedback

## 6.1 Feedback Categories

Please categorise your feedback using one of the following types:

| Category | Description | Priority |
| --- | --- | --- |
| CORRECTION | Factual error that must be fixed (e.g., wrong system name, incorrect facility count, inaccurate integration status) | HIGH |
| CLARIFICATION | Additional detail or context needed to understand the proposal | MEDIUM |
| ENHANCEMENT | Suggestion to improve or expand the proposal | LOW |
| OBJECTION | Fundamental disagreement requiring discussion before proceeding | CRITICAL |

## 6.2 Feedback Template

For each piece of feedback, please provide:

| Field | Description |
| --- | --- |
| Document | D6 or D7 |
| Section/Page | Section number and/or page reference |
| Category | Correction / Clarification / Enhancement / Objection |
| Current Text | Quote the relevant text from the document |
| Issue/Comment | Describe the issue or concern |
| Proposed Change | Suggest specific revised text or approach |
| Reviewer Name | Name and role within MoH |

## 6.3 Feedback Submission

- Deadline: Please submit all feedback within two weeks of receiving this guide

- Format: Use the validation checklists above or the feedback template in Section 6.2

- Coordination: Consolidate departmental feedback through the MoH Review Coordinator

- Submission: Send consolidated feedback to the ITU Lead Architect via PDGA

## 6.4 Escalation Path

For objections or disagreements that cannot be resolved at the reviewer level:

- Technical Committee — Technical disputes should be escalated to the EA Technical Committee

- Steering Committee — Strategic or budgetary issues should be escalated to the EA Steering Committee

- Bilateral Discussion — ITU Lead Architect is available for clarification meetings

# 7. Common Review Pitfalls to Avoid

## 7.1 What NOT to Focus On

- Detailed implementation specifications — The target architecture and roadmap are strategic documents; detailed technical designs (API endpoints, database schemas) come later during implementation

- Vendor selection or product recommendations — Where specific platforms are named (OpenMRS, OpenHIM, DHIS2), these are open-source solutions chosen for their proven use in comparable African countries, not commercial product endorsements

- Day-to-day operational procedures — Focus on architectural capabilities (what the system should do), not operational details (how staff will use it daily)

- Data already validated in D5 — System inventories, facility counts, and current integration status were confirmed in the As-Is assessment. Focus on the proposed future state, not re-checking current-state data

- EA terminology — If a term is unfamiliar, refer to the glossary in Section 1.3 of this guide or Appendix E of D6. Don’t let terminology block substantive review

## 7.2 Architecture vs. Implementation

Understanding the difference helps provide relevant feedback:

| Architectural Decisions (In Scope of D6/D7) | Implementation Details (Later Phase) |
| --- | --- |
| Which health systems should integrate (e.g., eCRVS → MPI → e-NHIS) | Specific API endpoints and data field mappings |
| What capabilities are needed (e.g., offline claims processing) | How the mobile app will be designed and built |
| Patient identity strategy (MPI based on NIN) | Database schema and matching algorithm parameters |
| Investment magnitude (USD 6.2–10.7M over 8 years) | Detailed procurement specifications and contracts |
| Wave sequencing (Wave 1, Wave 2, Wave 3) | Sprint planning and task assignments within each initiative |

## 7.3 Managing Scope in Feedback

To keep the review focused and productive:

- Prioritise corrections over enhancements — fix factual errors first

- Be specific — feedback like “this needs more detail” is hard to action; instead specify what detail is missing

- Consider feasibility — suggestions should be achievable within project constraints and MoH’s absorption capacity

- Avoid scope creep — new requirements beyond the current scope should be noted for future phases, not added now

# 8. Key Concepts Quick Reference

This section provides a quick reference for the most important systems and concepts referenced in D6 and D7.

## 8.1 MoH Health Systems Landscape

| System | Purpose | Current Status | D6 Target |
| --- | --- | --- | --- |
| DHIS2 | National health information & reporting | Operational since 2010 | Strengthened; Tracker expanded for EIR & IDSR |
| eCRVS/CIVIS | Civil registration & vital statistics | ~50% coverage | MPI anchor; 3 HIE integration flows |
| e-NHIS | Health insurance management | about 70 facilities; 15,000–20,000 beneficiaries | 60,000+ beneficiaries; mobile enrollment |
| SPT | Immunisation data capture | ~90 facilities; 350,000–400,000 children | Phased transition to DHIS2 Tracker |
| A-LIS | Laboratory information | Early-stage pilot | NRL + 5 regional hospitals; LOINC coding |
| OpenMRS | Electronic health records | Does not exist (~90% paper) | 15–20 facilities (Wave 1–2); 30–40 (Wave 3) |
| OpenHIM | Health Information Exchange hub | Does not exist | Central integration mediator for all systems |
| OpenCR (MPI) | Master Patient Index | Does not exist | Unified patient identity based on eCRVS NIN |

## 8.2 Three-Wave Roadmap Summary

| Wave | Period | Focus | Key Outcomes |
| --- | --- | --- | --- |
| Wave 1 | 2025–2026 | Foundation: governance, data governance, MPI, HIE core, initial hosting | Governance established; MPI operational; first 2–3 integration flows; interim hosting secured |
| Wave 2 | 2027–2029 | Scale: EHR deployment, G-Cloud migration, HIE expansion, LIS, EIR | EHR at 15–20 facilities; G-Cloud hosting; 4–6 integration flows; LIS at reference labs |
| Wave 3 | 2030–2033 | Maturity: EHR expansion, data warehouse, full integration, sustainability | EHR at 30–40 facilities; SPT retired; government absorbs ≥50% of costs |