## Slide 1
MODULE 4 · VIDEO 4.8
4.8
Run this on your own sector — the transferable recipe
The five phases, four sign-offs and six deliverables you watched on Progressa are the recipe — change the institutions and the data domains, and the same method runs on any sector you are handed.
standalone video · voice-over on text slides
Notes: Title card — the cold open. The hosts name the module, the video number, the title and the single message on this slide; no scripted narration. Hold until the opener begins; the opener is narrated on the next slide.

## Slide 2
WHERE WE START
Swap the data. Keep the method.
The value of a worked example is not Progressa itself.
The same five phases, four sign-offs and six deliverables run on any public-sector domain you are handed.
4.8 · Run this on your own sector — the transferable recipe
www.itu.int
Notes: VO: The value of a worked example is not Progressa itself — it is that the same five phases, four sign-offs and six deliverables run on any public-sector domain you are handed. Here is the recipe, stripped to what transfers.

## Slide 3
The recipe: five phases, six deliverables, four sign-offs
1
Discover
An honest picture of what exists today.
2
Assess
A ranked gap analysis.
3
Adapt
A localised framework and a build-buy-share matrix.
4
Plan, first half
The target architecture — the designed future state.
5
Plan, second half
The wave-sequenced, costed roadmap that reaches it.
6
Execute & Govern
A living, governed architecture.
A sign-off after each of the first four phases. That order is the method.
4.8 · Run this on your own sector — the transferable recipe
Notes: VO: The recipe is five phases and six deliverables, with a sign-off after each of the first four phases. Discover produces an honest picture. Assess produces a ranked gap analysis. Adapt produces a localised framework and a build-buy-share matrix. Plan produces two: the target architecture — the designed future state — and then the wave-sequenced, costed roadmap that reaches it. Execute and Govern produces a living, governed architecture. Discover before you judge; judge before you adapt; adapt before you design the target; design the target before you sequence the roadmap; govern always. That order is the method.

## Slide 4
Swap the contents. Keep the method
WHAT CHANGES
The institutions — your ministry, your authorities, your registries.
The data domains — a patient, a farmer, a taxpayer instead of a learner.
The specific gaps you find.
WHAT DOES NOT
The five phases.
The four sign-offs.
The six deliverables.
Reuse before build.
The binding Board.
The contents are yours. The method is the same one you just watched.
4.8 · Run this on your own sector — the transferable recipe
Notes: VO: Moving to your sector, be clear about what changes and what does not. What changes: the institutions — your ministry, your authorities, your registries instead of Progressa's. The data domains — a patient, a farmer, a taxpayer instead of a learner. The specific gaps you find. What does not change: the five phases, the four sign-offs, the six deliverables, the reuse-before-build default, and the binding Board. You swap the contents; you keep the method.

## Slide 5
The method travels — and the second sector is cheaper than the first
The same five phases run on health (a patient record), agriculture (a farmer registry), social protection (a beneficiary record). Same shapes, same steps.
The team, the framework and the governance are already there.
4.8 · Run this on your own sector — the transferable recipe
Notes: VO: The method travels beyond education: the same five phases run on health, where the duplicated thing is a patient record; on agriculture, where it is a farmer registry; on social protection, where it is a beneficiary record — and once your country has run the lifecycle once, the second sector is cheaper than the first, because the team, the framework and the governance are already there.
On screen: these sectors are named as places the method applies, not as worked examples — education is the worked sector throughout.

## Slide 6
Three things to carry from Progressa into your own sector
1
Start small
Pick the one high-priority use case and make it land in an early wave.
2
Sign off honestly
Including the politically uncomfortable gap — the flattering assessment fails later.
3
Protect the team
The practice dies when the architects are pulled onto the urgent project of the week.
Get those three right and the method does the rest.
4.8 · Run this on your own sector — the transferable recipe
Notes: VO: Three things to carry from Progressa when you start on your own sector. Start small — pick the one high-priority use case, the equivalent of the single learner record, and make it land in an early wave. Sign off honestly — including the politically uncomfortable gap, because the assessment that flatters fails a year later. And protect the team — the most common way the practice dies is the architects being pulled onto the urgent project of the week. Get those three right and the method does the rest.

## Slide 7
Five phases, four sign-offs, six deliverables — change the institutions and the data domains, and the method you watched on Progressa runs on any sector you are handed.
IN ONE SENTENCE
Do this on your own sector. Map the Progressa method to your sector.
The prompt in the companion material gives you a one-page transfer plan (classification, the high-priority use case, the six deliverables, the first two waves). Before the next video.
4.8 · Run this on your own sector — the transferable recipe
www.itu.int
Notes: PRACTICE BOX (on-screen only — never read it, never paraphrase it, never point at it). It replaces the narrated handoff: this video ends on the recap and the Sources slide.
VO: The recipe: five phases, four sign-offs, six deliverables, reuse before build, a Board that can say no. Change the institutions and the domains, keep the method, and it runs on any sector you are handed.

## Slide 8
Sources
• PAERA v1.0 — §5.4 (Organisational Assessment & Roadmap)
• PAERA v1.0 — §5.7 (Recommended Roadmap)
Find the link in the description.
4.8 · Run this on your own sector — the transferable recipe
Notes: Sources slide, held ~5 seconds at the end of the video. Links are compiled into the YouTube description per ITU convention; no URLs read aloud.