## Slide 1
MODULE 4 · VIDEO 4.6
4.6
Phase 4, Plan — sequence the roadmap and cost it
Plan turns Progressa's decisions into a sequenced, costed roadmap in waves — the deliverable the minister takes to cabinet — signed off with budget committed.
standalone video · voice-over on text slides
Notes: Title card — the cold open. The hosts name the module, the video number, the title and the single message on this slide; no scripted narration. Hold until the opener begins; the opener is narrated on the next slide.

## Slide 2
WHERE WE START
Phase 4 — Plan. In what order, at what cost?
How does Progressa get from today to the target?
The deliverable: a roadmap in waves, with investment estimates.
About six to eight weeks.
4.6 · Phase 4, Plan — sequence the roadmap and cost it
www.itu.int
Notes: VO: Phase four is Plan. Now the decisions become a sequence: how does Progressa get from today to the target, in what order, at what cost? The deliverable is a roadmap in waves with investment estimates. About six to eight weeks.

## Slide 3
Four waves, and each one delivers something the minister can show
WAVE 1
Inception
Stand up the repository and the Board; make the Learner Registry authoritative.
WAVE 2
High-priority use case
The single learner record — PNEA and the grant programme consume PLR and PNIA.
WAVE 3
The shared backbone
Build out PDGA’s data-exchange backbone.
WAVE 4
Mass scale
Every education service running on the backbone.
Each wave delivers something visible — not just groundwork.
4.6 · Phase 4, Plan — sequence the roadmap and cost it
Notes: VO: Progressa sequences the work into waves, the way PAERA's recommended roadmap suggests. Wave one is inception — stand up the repository and the Board, and make the Learner Registry the authoritative learner. Wave two is the high-priority use case — the single learner record, by having the Examination Authority and the grant programme consume the Learner Registry and the Identity Authority instead of their own lists. Wave three builds out the shared data-exchange backbone. Wave four takes it to mass scale — every education service running on the backbone. Each wave delivers something the minister can show, not just groundwork.
Production cue: this is the module's centrepiece slide. Hold it. The wave names follow PAERA §5.7.2–§5.7.5 (Inception, High-priority Use Case, Initial Transformation, Mass-scale Transformation).

## Slide 4
Cost each wave honestly — directional estimates, not quotations
Wave one is mostly people: the initial engagement and the small permanent EA team. Wave two adds the integration work connecting the authorities to the registries. Wave three is the backbone investment.
Directional is enough for cabinet to commit a five-year envelope, rather than an annual line that vanishes.
The promised single learner record lands in Wave 2 — inside the first year.
4.6 · Phase 4, Plan — sequence the roadmap and cost it
Notes: VO: Each wave gets an honest cost. Wave one is mostly people — the initial engagement and the small permanent EA team. Wave two adds the integration work to connect the authorities to the registries. Wave three is the backbone investment. The estimates are directional, not quotations — enough for cabinet to commit a five-year envelope, not an annual line that vanishes. And the sequencing is deliberate: the minister sees the single learner record — the thing they promised — land in wave two, inside the first year, not in year five.

## Slide 5
The roadmap is the one page both sides point at
THE MINISTER READS
Outcomes and dates.
The single learner record by next year.
THE ARCHITECT READS
The sequence and its dependencies.
Wave 2 cannot start until PLR is authoritative in Wave 1.
Same page, two readings, no translation lost.
4.6 · Phase 4, Plan — sequence the roadmap and cost it
Notes: VO: The roadmap does a second job: it is the one page the business side and the IT side both point at — the minister reading outcomes and dates, the architects reading the sequence and its dependencies — so the policy goal and the technical sequence line up without translation.

## Slide 6
Sign-off four is the most consequential gate of the four
The decision-maker and the EA Board approve the roadmap and commit the budget — ideally a multi-year envelope, not an annual line. This is the deliverable the minister takes to cabinet.
With it approved, Progressa moves from planning to building.
Four sign-offs done, roughly six months from the first day of Discovery.
4.6 · Phase 4, Plan — sequence the roadmap and cost it
Notes: VO: Plan ends with the fourth sign-off, the most consequential of the four. The decision-maker and the EA Board approve the roadmap and commit the budget — ideally a multi-year envelope, not an annual line. This is the deliverable the minister takes to cabinet. With it approved, Progressa moves from planning to building. Four sign-offs done, in roughly six months from the first day of Discovery. Now the work shifts to making it live.

## Slide 7
Plan turns Progressa’s decisions into a wave-sequenced, costed roadmap — the cabinet-ready document business and IT both read — with the minister’s flagship landing inside the first year.
IN ONE SENTENCE
Do this on your own sector. Sequence your roadmap into waves.
The prompt in the companion material gives you a four-wave roadmap with deliverables, dependencies and cost drivers. Before the next video.
4.6 · Phase 4, Plan — sequence the roadmap and cost it
www.itu.int
Notes: PRACTICE BOX (on-screen only — never read it, never paraphrase it, never point at it). It replaces the narrated handoff: this video ends on the recap and the Sources slide.
VO: That is Phase 4 on Progressa. Sequence into waves, each delivering something visible. Cost each wave honestly. Put the minister's promise in an early wave. Sign off the roadmap and commit the budget.

## Slide 8
Sources
• PAERA v1.0 — §5.4 (Organisational Assessment & Roadmap)
• PAERA v1.0 — §5.7 (Recommended Roadmap — wave sequence §5.7.2–§5.7.5)
Find the link in the description.
4.6 · Phase 4, Plan — sequence the roadmap and cost it
Notes: Sources slide, held ~5 seconds at the end of the video. Links are compiled into the YouTube description per ITU convention; no URLs read aloud.