## Slide 1
4.8 — Run this on your own sector — the transferable recipe
KP1 · Government Enterprise Architecture · Module 4 · Video 4.8
The five phases, four sign-offs and six deliverables you watched on Progressa are the recipe — change the institutions and the data domains, and the same method runs on any sector you are handed.
Length: ~4 mins
Target audience: Chief architect · senior architect · sector ICT lead
THE FIVE PHASES, RUN ON ONE SECTOR
Discover — an honest picture
Assess — a ranked gap analysis
Adapt — framework and sourcing
Plan — the target, then the roadmap
Execute & Govern — the living EA
5 phases · 4 sign-offs · 6 deliverables · 1 worked sector
Notes: Title card for standalone video 4.8. Content slides are identical to the corresponding section of the combined deck KP1_M4_Deck_v0.1.pptx; voice-over is in each slide’s notes.

## Slide 2
KP1 · MODULE 4 · VIDEO 4.8
4.8
Run this on your own sector — the transferable recipe
The five phases, four sign-offs and six deliverables you watched on Progressa are the recipe — change the institutions and the data domains, and the same method runs on any sector you are handed.
~4 minutes · standalone video · voice-over on text slides
Notes: VO, slide 1: You have watched the whole method run on Progressa. The last step is to make it yours. Because the value of a worked example is not Progressa — it is that the same five phases, four sign-offs and six deliverables run on any public-sector domain you are handed. Here is the recipe, stripped to what transfers.

## Slide 3
The recipe: five phases, six deliverables, four sign-offs
1
Discover
An honest picture of what exists today.
2
Assess
A ranked gap analysis.
3
Adapt
A localised framework and a build-buy-share matrix.
4
Plan, first half
The target architecture — the designed future state.
5
Plan, second half
The wave-sequenced, costed roadmap that reaches it.
6
Execute & Govern
A living, governed architecture.
A sign-off after each of the first four phases. That order is the method.
4.8 · Run this on your own sector — the transferable recipe
Notes: VO: The recipe is five phases and six deliverables, with a sign-off after each of the first four phases. Discover produces an honest picture. Assess produces a ranked gap analysis. Adapt produces a localised framework and a build-buy-share matrix. Plan produces two: the target architecture — the designed future state — and then the wave-sequenced, costed roadmap that reaches it. Execute and Govern produces a living, governed architecture. Discover before you judge; judge before you adapt; adapt before you design the target; design the target before you sequence the roadmap; govern always. That order is the method.

## Slide 4
Swap the contents. Keep the method
WHAT CHANGES
The institutions — your ministry, your authorities, your registries.
The data domains — a patient, a farmer, a taxpayer instead of a learner.
The specific gaps you find.
WHAT DOES NOT
The five phases.
The four sign-offs.
The six deliverables.
Reuse before build.
The binding Board.
The contents are yours. The method is the same one you just watched.
4.8 · Run this on your own sector — the transferable recipe
Notes: VO: Moving to your sector, be clear about what changes and what does not. What changes: the institutions — your ministry, your authorities, your registries instead of Progressa's. The data domains — a patient, a farmer, a taxpayer instead of a learner. The specific gaps you find. What does not change: the five phases, the four sign-offs, the six deliverables, the reuse-before-build default, and the binding Board. You swap the contents; you keep the method.

## Slide 5
The second sector is cheaper than the first, and the third cheaper still
The same five phases run on health, where the duplicated thing is a patient record; on agriculture, where it is a farmer registry; on social protection, where it is a beneficiary record.
The shapes are the same — duplicate registries, paper re-entry, a stalled flagship — and so are the steps to fix them.
The team, the framework and the governance are already there.
4.8 · Run this on your own sector — the transferable recipe
Notes: VO: And the method travels beyond education. The same five phases run on health, where the duplicated thing is a patient record; on agriculture, where it is a farmer registry; on social protection, where it is a beneficiary record. The shapes are the same — duplicate registries, paper re-entry, a stalled flagship — and so are the steps to fix them. Once your country has run the lifecycle once and built the EA muscle, the second sector is cheaper than the first, and the third cheaper still, because the team, the framework and the governance are already there.
On screen: these sectors are named as places the method applies, not as worked examples — education is the worked sector throughout.

## Slide 6
Three things to carry from Progressa into your own sector
1
Start small
Pick the one high-priority use case and make it land in an early wave.
2
Sign off honestly
Including the politically uncomfortable gap — the flattering assessment fails later.
3
Protect the team
The practice dies when the architects are pulled onto the urgent project of the week.
Get those three right and the method does the rest.
4.8 · Run this on your own sector — the transferable recipe
Notes: VO: Three things to carry from Progressa when you start on your own sector. Start small — pick the one high-priority use case, the equivalent of the single learner record, and make it land in an early wave. Sign off honestly — including the politically uncomfortable gap, because the assessment that flatters fails a year later. And protect the team — the most common way the practice dies is the architects being pulled onto the urgent project of the week. Get those three right and the method does the rest.

## Slide 7
Five phases, four sign-offs, six deliverables — change the institutions and the data domains, and the method you watched on Progressa runs on any sector you are handed.
IN ONE SENTENCE
4.8 · Run this on your own sector — the transferable recipe
www.itu.int
Notes: VO: So that is the method, end to end, on a real sector — and the recipe to run it on yours. Five phases. Four sign-offs. Six deliverables, the target architecture and the roadmap among them. Reuse before build. A Board that can say no. Change the institutions and the domains, keep the method, and you can take any sector in your country from a fragmented start to a living, governed architecture.

## Slide 8
Sources
• PAERA v1.0 — §5.4 (Organisational Assessment & Roadmap)
• PAERA v1.0 — §5.7 (Recommended Roadmap)
Find the link in the description.
4.8 · Run this on your own sector — the transferable recipe
Notes: Sources slide, held ~5 seconds at the end of the video. Links are compiled into the YouTube description per ITU convention; no URLs read aloud.