## Slide 1
KP4
Introduction

## Slide 2
1 / 15
Last course: getting what was agreed
Fourth and last course in this series
Before it: a plan, data exchange, shared systems
This one: design and accept a service on them
Why: the service is what learners actually meet

## Slide 3
2 / 15
Not the service they agreed
Officials approved what the new service must do
Switched on, it often does something else
You commissioned it, so you must explain why

## Slide 4
3 / 15
Where an agreed service gets lost
A question nobody decided, so a builder guessed
An answer someone gave, but never passed on
A rule that was agreed, but nobody enforced
Not a coding error: decisions you can manage

## Slide 5
4 / 15
The remedy: design it in writing
Twelve documents: from your law to the service
In order, as each is written from the last
A program then builds it, never by hand
This method: specification-driven development

## Slide 6
5 / 15
Nine points where your people say yes
A named official of yours approves the document
Nothing moves on until that person agrees
Gaps stay open questions, with a name and date
E.g. a college's appeal period, never guessed

## Slide 7
6 / 15
Three things to find before signing
What exactly will your officials approve?
What will the design be checked against?
Where does testing end, and with whom?
Missing from the offer? Make it a contract clause

## Slide 8
7 / 15
Three rules to hold a supplier to
Officials approve a story, not a list of fields
Story: each step, every way it can go wrong
First list what was asked; check design against it
Acceptance test: your officer finishes a real task

## Slide 9
8 / 15
Use shared building blocks, never rebuild them
Blocks: shared systems that many services use
Identity sign-in, college records, fee payments
Why: no copies, so records are right everywhere
Each link agreed with the body that runs it

## Slide 10
9 / 15
AI drafts, a person decides
Any document may be drafted by an AI assistant
It proposes; it never decides
A named person accepts, amends or rejects it
Law silent? It writes a question, not a guess

## Slide 11
10 / 15
Example from education: licensing colleges
A quality authority licenses private colleges
It keeps the register of licensed colleges
The ministry reads that register, keeps no copy
Parents read a published list of licensed colleges

## Slide 12
11 / 15
What you will be able to do
At each yes, know it is what was agreed
Put the three rules into the supplier's contract
Accept it on your own system, not the supplier's
Next service: same twelve documents and yeses

## Slide 13
12 / 15
Who it is for
Managers who commission services, judge offers
You accept the documents; others write them
The team that gets the service specified and built
Suppliers: a clear point where acceptance ends

## Slide 14
13 / 15
Why the course is built this way
We in GovStack believe: build on best practice
This course: the method, blank forms, examples
AI skills: your law in, drafts out, you check
Your team, fewer mistakes; your officials decide

## Slide 15
14 / 15
How the course works
6 modules, 37 short videos, each stands alone
With each: a written page and an AI exercise
The AI gets a ready prompt and your material
Its safeguard says what to check in the draft

## Slide 16
15 / 15
Where to start
Manager commissioning a service? Start at 1.1
Team having it specified and built? Start at 3.1
Officer judging a supplier's offer? Start at 1.2
Then 6.1: what to require from a supplier